Carson, Curt, Bernie, Brett, Trevor

☐ Carson, Curt: Disinfect everything (15min)

☐ Carson: Safety Talk

- Masks

- Contact Tracing

- Hand Washing - Designated Station

- Safety Goggles around power tools / sharp tools, only use around adults

- Power tools in one area of room

- Dad designated first aid guy

☐ Carson, Trevor: Removing large furniture items out of multipurpose room that won’t stay after everything is installed (1hr)

☐ Brett, Curt, Bernie: Clearing of technology from computer counter and papers from wall pamphlet holder in preparation for movement (30 mins)

☐ Bernie, Brett: Unscrewing of wall pamphlet holder from wall and move along the wall to in between the light switch and thermostat close to the room entrance (keeping room for thermostat cover installation later). Reinstalled in this new location alongside re-setup of pamphlets. (1hr)

☐ Curt, Trevor, Carson: Removing of back wall cove base (30 min)

☐ Curt, Trevor, Brett: Unscrewing of counter top from the wall, and shifting of cabinet below counter closer to the right wall. Reinstallation of counter to the wall. (2hr)

☐ Bernie: Patch holes in wall with spackle to cover newly exposed screw holes from wall pamphlet holder. (30 min)

☐ Bernie: Installation of thermostat lock box (15 min)

☐ Curt, Trevor, Brett: Adding of new cove base sections exposed by cabinet movement (30 min)

☐ Bernie, Trevor: Replacing of cabinet door hinges and re-installation of broken cabinet door (5 min)

☐ Curt, Brett: Cutting of drywall segments and gang box installation for iPad wall mount (15 min)

☐ Curt, Brett: Installation of iPad mount over newly installed gang box (1 hr)

☐ Bernie, Trevor: Setup of TV wall mount (45 min)

☐ Curt, Brett: Installation of TV and iPad into designated mounts, alongside cable and power connection (2 hr)

☐ Curt, Brett: Cable management wall tracking setup for TV / iPad connection and power (45 min)

☐ Bernie, Trevor: Setup of puzzle piece carpet, kid stools, and bar stools (30 min)

☐ Curt, Brett: Re-setup of technology removed during counter movement (15 min)

☐ **Everyone**: Final placement of furniture to new locations indicated in Sketch's #3 and #4 (15 min)

☐ **Everyone**: Clean-up and leave

☐ Curt, Carson: Disinfect everything